Calusa Point Association, Inc.

Tuesday, June 18, 2024, 7:00 PM

AT Calusa Point Clubhouse (Pool Area)

MEETING AGENDA - MINUTES

Call meeting to order @ 7:04 PM

Establish quorum: In attendance: Sergio Lazo; Belen Perez; Brian Snyder

Updates

- Pool Lights replacement updates: New Horizons to resend proposal for review by board of directors

- Liability trees replacement plan:

  - Board to decide on plan to replace trees

    - Prioritize list of trees

    - R&R Landscaping to walk property with BOD to review plan

- Tree trimming & Structural liability tree removals: in process, will take a few weeks

- Sprinkler pumps:

  - Budgeted in 2024 to repair half of the pumps

    - Repairs are completed

    - Regular wet checks to identify repairs of sprinkler system.

    - New/repaired pumps should be locked

- Entry Flowers:

  - Waiting for sprinkler system to be fixed

  - Next month for install of plants

- Violations:

  - In progress; 80-90% complete

- Pool/Tennis Courts fence doors and stand-alone fence for the back:

  - Pending pricing

### Pending

- Visitor Parking signage:

  - Pending pricing

- Calusa Point entrance signage:

  - Sergio is working on a rendering of options

- Tennis courts resurfacing that was put on hold:

  - New Horizons to compare new proposals to old/former proposals and present to BOD

### New Business

- Broadband Agreement Specialist:

  - This is a 10-year + 1 agreement for Comcast to have exclusive marketing rights to the community

  - Calusa Point to receive a lump sum of about $30,000 in October 2024.

  - If anyone has seen broken cable boxes and/or unburied lines, send pictures to Management

  - Send agreement to lawyer for review.

- Security Camera that used to be installed and hasn’t been for a while between Tennis court & pool parking lot

  - Management to ask company to service it.

- Plants being installed in front of homes newly approved, must be added in Association documents.

  - Podocarpus is approved

Adjournment: Belen Perez made a motion to end the meeting at 7:56 PM; motion seconded by Sergio Lazo; motion passed.