Calusa Point Association, Inc.

Tuesday, February 18, 2025, 7:00 PM

AT Calusa Point Clubhouse (Pool Area)

MEETING AGENDA MINUTES

Call meeting to order

- MEETING CALLED TO ORDER AT 7:04 PM

Establish quorum

- IN ATTENDANCE: SERGIO LAZO, AMANDA PRIETO, BRIAN SNYDER

- ABSENT: BELEN PEREZ

Updates

- Tree replacements completed – PHASE ONE; MORE TREES TO COME IN FUTURE PHASES

  - A MIXTURE OF PALM AND SHADE TREES PLANTED

    - 19 PALM TREES PLANTED

    - 8 SHADE TREES PLANTED

  - THE PLACEMENT WAS NOT APPROVED BY BOARD

  - SAPLING SHADE TREES ARE $600 EACH PLANTED

  - LARGER TREES NEED A CAGE INSTALLED AROUND ROOT BALL SO THE ROOTS GROW DEEPER BEFORE SPREADING OUT

  - PHASE TWO: ADD MORE SHADE TREES ALONG MAIN CIRCLE

- Clusia planted surrounding irrigation pumps

  - SPRINKLER SYSTEM FULLY FUNCTIONAL

    - 20 PUMP STATIONS REPLACED

    - NEED TO REVIEW OPTIONS FOR COVERS

    - THREE AREAS STILL NEED CLUSIA PLANTED

- All curb repairs completed with the exception of the area by Amanda’s block.

  - THIS WAS BEING WORKED ON TODAY.

- Violations resumed

  - BLANKET NOTICE SENT OUT VIA EMAIL ON MILDEW ON EXTERIOR WALLS.

  - TWO ROUNDS OF VIOLATIONS PROCESSED

### Pending

- Tennis/Racquetball courts- All in one courts to begin March

  - ADDING ACRYLIC LAYER AT $7,000 TO $8,000 TO INCLUDE A 10YEAR WARRANTY

  - SPIDER IVY PLANTS NEXT TO RACQUETBALL COURTS NEED TO BE REMOVED

- Playground updates

  - PRICING FOR RUBBER FLOORING FOR 2,000 SQ.FT. ABOUT $10,500; OTHER OPTIONS ARE TURF OR RUBBER MULCH

  - ITU DIVISION TO UPDATE PLAYGROUND

    - PAINT STRUCTURE

    - REPLACE SWING CHAINS AND SEATS

- Calusa Point entryway sign and landscape enhancement.

  - PENDING PROPOSALS USING EITHER LIMESTONE OR CORAL

- Pressure cleaning of common amenity areas every four months as part of regular maintenance.

  - PENDING PROPOSALS

- Pool fence replacement.

  - ENIG TO PROVIDE PROPOSALS TO BOARD FOR REVIEW

### New Business

- Obtaining painting specifications and scope of work based on the community needs.

  - SHERWIN WILLIAMS WILL PROVIDE A PROJECT MANAGER IN ORDER FOR THEM TO BE ABLE TO WARRANTY THE WORK COMPLETED  BY THE CONTRACTORS.

  - A MEETING WILL BE HELD WITH THE BOARD, HOMEOWNERS, SHERWIN WILLIAMS PROJECT MANAGER AND ALL PROSPECTIVE CONTRACTORS.

  - HOUSE NUMBERS TO BE REPLACED; POSSIBLY REALIGN HORIZONTALLY AS OPPOSED TO VERTICAL

  - WOOD TRIM ON EXTERIOR WALLS POSSIBLY TO BE REMOVED

  - CONTINGENCY FUND INCLUDED

- Approval of December 16, 2024 Annual and Budget meeting minutes

  - TABLE UNTIL NEXT MEETING

- OPEN FORUM

  - BRIGHTNESS OF FRONT PORCH LAMPS TO BE ADDRESSED

  - BRIAN, FORMER BOARD MEMBER, OFFERED TO PAY UP TO 24 MONTHS OF HOA FEES TO PAY FOR THE PURCHASE OF NEW SPEED BUMPS AS SOON AS POSSIBLE. LABOR TO INSTALL IS ADDITIONAL. HIS RECOMMENDATION IS TO REMOVE THE CURRENT SPEED BUMPS AND INSTALL THE NEW ONES.

    - REQUEST RECOMMENDATIONS FROM A TRAFFIC SAFETY ENGINEER.

Adjournment

- MOTION TO ADJOURN MEETING BY BRIAN SNYDER @ 9:31 PM

  - SECONDED BY AMANDA PRIETO

  - ALL IN FAVOR